ShopZone

Session Summary Document — SESSION-005

Date: June 7, 2026  |  Replaces: SESSION-004  |  Confidential

This document is the complete reference for the ShopZone build. It captures every decision, every completed item, every known issue, and every rule that must be followed. Paste the PROMPT block at the end of this document as the first message of every new chat session.

# Section 1 — What Was Completed Across Sessions 004 and 005

## 1.1 ProfilePage Full Redesign

ProfilePage.jsx and ProfilePage.css were completely rebuilt. The left column has an Oxford Blue avatar zone showing the user's initials in a Tan circle, account type pill badge, member since date, and a three-stat row showing Orders, Fulfilled, and Total Spent in KES. Below the avatar zone is a form split into three collapsible sections: Personal Info (name, email, phone), Delivery Info (account type, business name/type, street address, apartment, town/city, county, country read-only), and Security (static message linking to /forgot-password — inline password change was removed as a security risk). A ConfirmModal fires before every profile save. The right column order history with four tabs is untouched.

Password state variables removed entirely. showDelivery boolean added for collapsible. confirmSave is the async function that runs the API call on modal confirmation. dispatch(login.fulfilled) was the wrong Redux pattern — replaced with dispatch(setCredentials(data)) from authSlice.

## 1.2 Backend User Model — shippingAddress Sub-document

backend/models/User.js — added shippingAddress embedded object with fields: address, apartment, city, county, country (defaults to Kenya). All optional so existing users are unaffected.

## 1.3 Backend userController — shippingAddress and createdAt

loginUser, getUserProfile, updateUserProfile, and registerUser responses now all include shippingAddress and createdAt. updateUserProfile saves shippingAddress sub-fields independently to prevent partial overwrites, syncs user.county from shippingAddress.county, and no longer handles password changes.

## 1.4 ShippingPage — Apartment Field and Profile Autofill

Apartment state field added. Pre-fill priority: Redux shippingAddress first, then userInfo.shippingAddress from saved profile, then empty. All five address fields pre-fill from saved profile so buyers never retype their address on every checkout.

## 1.5 Deals and Clearance Strip on HomePage

listDealsProducts thunk added to productSlice — hits /api/products?deals=true&limit=8. State fields dealsProducts, loadingDeals, errorDeals added. A new Deals and Clearance section renders between DealsBanner and New Arrivals using OfferCard components so discount badges and savings lines render correctly.

## 1.6 productSlice Duplicate Thunk Bug Fixed

Duplicate listNewArrivals export and ghost reference to listFeaturedProducts in extraReducers were causing the app to lock on the loading screen. Fixed by removing the duplicate thunk block and restoring listFeaturedProducts as a proper export.

## 1.7 BrandsPage — Real Brand Data from Database

BrandsPage fully rebuilt as a real brand directory. Fetches from /api/products/brands via listProductBrands thunk. Brands grouped alphabetically with sticky A-Z navigation strip. Each brand card shows initials circle, brand name, and product count. Clicking navigates to /?brand=BrandName. Live search filters all letter groups. Skeleton loading cards while brands load.

## 1.8 Brand Filter Wired Through HomePage and ProductPage

HomePage reads brand URL param, passes it to listProducts dispatch, includes it in isBrowsingMode and getBrowseHeading. ProductPage has a clickable brand link navigating to /?brand=BrandName styled with Tan underline.

## 1.9 Notification Bell — Full Implementation

Backend: Notification model (userId, type transactional/promotional, title, message, isRead, relatedOrderId, relatedEnquiryId, timestamps). notificationController with getNotifications (newest 50 + unreadCount), markOneRead, markAllRead. notificationRoutes registered at /api/notifications — read-all route must be before /:id/read to prevent Express matching read-all as a MongoDB ObjectId.

Frontend: NotificationBell component in Header. Renders only when logged in. Fetches on mount and polls every 60 seconds. Tan badge on Oxford Blue showing unread count. Dropdown panel with mark all read, notification list with type icons, unread dot, title, message (2 lines clamped), relative timestamps. Clicking marks read and navigates to order page when relatedOrderId is set. Outside click closes. Placed in both desktop and mobile icon rows in Header.jsx.

## 1.10 AdminUserListPage — Full Styling Pass

Completely rebuilt with full-width own layout. White header with tan FaUsers icon, title "User Management", subtitle. Count pills: Total Users, New Today (amber — users registered in last 24h), Admins (Oxford Blue). Tabs: All / Customers / Admins with coloured count badges. Search bar filtering by name and email. Table has Oxford Blue header with Tan text, alternating row shading, avatar initials circle, seller tag under name when isSeller is true, clicking a row navigates to /admin/users/:id. Role modal and delete modal kept. Actions column stops row click propagation.

## 1.11 AdminSellersPage — Full Styling Pass

Completely rebuilt with full-width own layout. White header with tan FaStore icon, title "Seller Management", subtitle. Count pills: Pending (amber), Approved (green), Suspended (red) — only shown when count > 0. Tabs: Pending / Approved / Suspended / Rejected with coloured count badges (amber/green/red/neutral). Search bar filtering by name, email, and business name. Avatar initials circle. Clicking a row navigates to /admin/users/:id. Approve/Reject/Suspend/Reinstate buttons with ConfirmModal. Status badges with icons.

## 1.12 AdminProductListPage — Full Styling Pass

Completely rebuilt with full-width own layout. White header with tan FaBoxOpen icon, title "Product Management", subtitle. Count pills: Total (neutral), Out of Stock (red — only shown when > 0), On Sale (green — only shown when > 0). Create Product button in header right side. Tabs: All Products / Featured / On Sale / Clearance / Out of Stock with coloured count badges. Search bar filtering by name, ID, brand, and category. Table: Oxford Blue header with Tan text, thumbnail image, name, price (shows sale price with strikethrough original when on sale), category, brand, unit badge, stock count in green/red, flag badges (Featured/Sale/Clearance), Edit and Delete action buttons. Clicking a row navigates to /admin/product/:id/edit. Row click stops on action cells and thumbnail.

## 1.13 AdminProductEditPage — Header Styling Pass

Full-width own layout wrapper added. White header strip with tan FaEdit icon. Title shows "Edit — {product name}" when editing or "Create Product" for new products. Subtitle updates to match context. Back button moved from standalone button to header right side, restyled to match admin design system. FaArrowLeft icon on back button. Loading state also shows the header. The form card, all fields, validation logic, change diff modal, and save behaviour are completely untouched.

## 1.14 DesktopDropdownMenu — Scrollable Panel Fix

Logout button was being pushed off screen when admin section grew the panel beyond the viewport height. Fixed by adding max-height: calc(100vh - 90px) and display: flex / flex-direction: column to the outer panel. A new .desktop-dropdown-scroll inner wrapper div handles overflow-y: auto. The arrow pointer sits outside the scroll wrapper so it never moves. Custom scrollbar styled with thin tan thumb on transparent track to match the Oxford Blue panel. Border-radius preserved by keeping overflow: hidden on the outer shell.

## 1.15 AdminOrderListPage — Search Bar Added

Search bar added between the tab bar and the table. Filters across order ID (last 8 chars), buyer name, and buyer email using useMemo. Search clears when switching tabs. Empty state message updates to show the search query when no results match. filteredOrders replaces tabOrders in the table render and empty state check. FaSearch and FaTimes icons imported.

## 1.16 AdminEnquiriesPage — Unread Tab Added (Backend-Powered)

Unread tab inserted between All and Bulk Orders in the type tab bar. The tab is a status filter shortcut — clicking it sets typeFilter to all and statusFilter to new, which causes the existing fetch to hit /api/enquiries?status=new. This means the backend does the filtering via MongoDB query rather than fetching all enquiries and filtering client-side. No changes to the fetch function itself. Active state for Unread tab is derived from typeFilter === all AND statusFilter === new. All other tabs reset statusFilter to all on click. Unread count badge uses red background. The newCount variable (already present) powers the badge count regardless of which tab is active.

# Section 2 — All Decisions Made

## 2.1 Password Change Removed from Profile

Inline password change removed from ProfilePage because a person with access to an already-logged-in browser could lock the account owner out. Password changes now require email verification via /forgot-password (Step 24). Placeholder link already in ProfilePage Security section.

## 2.2 Delivery Address on User Profile

Full delivery address stored as shippingAddress sub-document on User model. ShippingPage pre-fills from saved profile on every checkout. County on top-level user document stays in sync with shippingAddress.county.

## 2.3 Redux Profile Save Pattern

dispatch(login.fulfilled) was the wrong way to update Redux after a profile save. The correct pattern is dispatch(setCredentials(data)) using the setCredentials synchronous reducer in authSlice. This writes updated user data to both Redux state and localStorage so changes persist on refresh.

## 2.4 Admin Notification and Email System Design

When admin contacts a user (support reply, RFQ quote, Tier 2 estimate, seller decision), admin opens a composer with prefilled To field. Sending simultaneously creates a Notification document (picked up by the bell immediately) and sends a branded email via the email provider (Step 24). RFQ and Tier 2 quote emails have approve/reject buttons that update order/RFQ status directly. This is a dedicated roadmap step: Admin Communication Layer, positioned between Step 15 and Step 24.

## 2.5 Seller Account Model — Single Account Upgrade

Sellers do not get a separate account. They register a buyer account, apply via BecomeSellerPage which posts to /api/enquiries with type seller_application. If logged in, enquiryController sets sellerStatus to pending on the user document. Admin approves on AdminSellersPage via PUT /api/users/:id/seller-status. Seller logs in with same credentials and now sees seller dashboard in addition to buyer profile.

## 2.6 Admin Pages Own Their Full Layout

All admin pages manage their own full-width layout — they do not use the App.jsx Bootstrap Container. Each page has its own outer wrapper div with min-height: 100vh and background: var(--off-white). This is the gold standard going forward. AdminOrderListPage and AdminEnquiriesPage are the reference implementations.

## 2.7 Admin Design System Established

All admin list pages follow the same pattern: white header with tan icon + bold title + subtitle + right-side count pills (amber for pending/warning, green for good, red for urgent, Oxford Blue for neutral). Coloured tab bar with coloured count badges. Oxford Blue table header with Tan column text. Alternating row shading. Coloured status badges. Search bar on every list page. Clicking a row navigates to the relevant detail or edit page.

## 2.8 Unread Tab — Backend Filter Not Frontend Filter

Initial implementation of the Unread tab filtered client-side after fetching all enquiries. Corrected to use the existing backend status filter — hitting /api/enquiries?status=new so MongoDB does the query. Cleaner, more efficient, and accurate at any scale.

## 2.9 DesktopDropdownMenu Scroll Approach

The outer panel keeps overflow: hidden to preserve border-radius. An inner scroll wrapper handles overflow-y: auto. This is the correct pattern for scrollable panels with rounded corners — never put overflow-y: auto on the same element as border-radius when you also need a clipped arrow or decorative element outside the scroll area.

## 2.10 BecomeSellerPage Linked to AdminSellersPage

The BecomeSellerPage enquiry is already linked to the AdminSellersPage. When a logged-in user submits the form it sets sellerStatus to pending, making them appear on AdminSellersPage under the Pending tab. Clicking their row on AdminSellersPage navigates to /admin/users/:id which will show the full unified profile including their linked enquiry.

# Section 3 — Non-Negotiable Rules

- All transactions go through ShopZone exclusively — never expose supplier identity, contact, location, cost, or seller identifiers to customers

- Sellers may never contact customers directly through the platform

- Cart items use item.product as the MongoDB ID field — never change this

- Password hashing in controllers only — no pre-save hook on User.js ever

- VAT is inclusive — price * 16 / 116 — never add on top of displayed prices

- Prices in KES: toLocaleString('en-KE', { minimumFractionDigits: 2 })

- Icons: react-icons/fa only — ChatWidget avatar emoji is the only exception

- Zero inline style={{}} props except Bootstrap overrides and dynamic accent colour props

- Every component has its own CSS file in its own folder

- All page files are FLAT in frontend/src/pages/ — never create or assume subfolders

- display:contents on product card Link wrappers is intentional — never revert

- overflow-x: clip on html and body — never change to hidden

- Backend authorisation is the real security boundary — frontend route hiding is supplementary only

- Existing orders must never be silently changed by later seller edits — orders snapshot priceAtPurchase

- Legacy unit field only accepts: Per Unit, Bale, Carton, Dozen, Kg, Box, Sack — use Per Unit as fallback

- Toast does NOT replace inline alerts — both fire together

- setCredentials(data) is how you update Redux after profile save — never dispatch login.fulfilled manually

- isSeller and sellerStatus are included in all four user controller responses (login, register, getProfile, updateProfile)

- Admin pages own their full layout — never use App.jsx Bootstrap Container on admin pages

- The summary count pills on AdminOrderListPage (Total Orders, Quotes Needed, Payout Ready) must always be kept — can shrink but never removed

- read-all route must be registered before /:id/read in notificationRoutes.js

# Section 4 — Design System

## Colours

- Oxford Blue: #002147 — var(--oxford-blue)

- Tan: #D2B48C — var(--tan)

- Off-white: #FAF8F5 — var(--off-white)

## Cinematic Pages (static/rarely-visited only)

Applied to: About, FAQ, Become a Seller, Shipping Policy, Returns Policy, BulkOrders. Features: Oxford Blue hero with floating particles, orb animations, typewriter hero accent, stats strip with IntersectionObserver counters firing once, scroll reveal sections, animated accordion, Oxford Blue CTA strip at bottom.

## Working Pages (interactive/frequently-used)

Applied to: BrandsPage, product listings, cart, checkout, profile, SpecialOffersPage. Simple Oxford Blue hero strip, tabs or filters below, clean grid, no scroll reveal on individual cards.

## Admin Pages Gold Standard

Reference: AdminOrderListPage and AdminEnquiriesPage. Pattern: white header with tan icon + bold title + subtitle + right-side count pills. Coloured tab bar with coloured count badges. Search bar on every list page. Oxford Blue table header with Tan column text. Alternating row shading. Coloured status badges. Full-width own layout, no App.jsx Bootstrap Container.

# Section 5 — Current Routes

- / — HomePage

- /product/:id — ProductPage

- /cart — CartPage

- /login — LoginPage

- /register — RegisterPage

- /offers — SpecialOffersPage

- /shipping — ShippingPage

- /payment — PaymentPage

- /placeorder — PlaceOrderPage

- /order/:id — OrderPage

- /profile — ProfilePage

- /admin/products — AdminProductListPage

- /admin/product/:id/edit — AdminProductEditPage

- /admin/orders — AdminOrderListPage

- /admin/users — AdminUserListPage

- /admin/enquiries — AdminEnquiriesPage

- /admin/sellers — AdminSellersPage

- /seller/dashboard — SellerDashboardPage

- /faq — FAQPage

- /contact — ContactPage

- /become-seller — BecomeSellerPage

- /shipping-policy — ShippingPolicyPage

- /returns-policy — ReturnsPolicyPage

- /brands — BrandsPage

- /bulk-orders — BulkOrdersPage

- /about — AboutPage

- /forgot-password — NOT BUILT YET (Step 24 placeholder, linked from ProfilePage)

- /categories — NOT BUILT YET (future step)

- /admin/users/:id — NOT BUILT YET (Admin Unified User Profile — next major build)

- * — NotFoundPage

# Section 6 — What Is Built and Working

## Backend

- Full order system with atomic stock management

- Stock decremented at order creation, restored on cancellation or rejected delivery quote

- County-based shipping calculated server-side

- Tier 2 delivery quote flow for bulk/heavy orders

- Seller quote fields on orders

- Platform commission tracking

- VAT-inclusive pricing — extracted as price * 16 / 116

- Server-side price verification at checkout prevents frontend tampering

- priceAtPurchase snapshot on order items

- JWT authentication, bcrypt password hashing in controllers

- Central error middleware

- Product search across name, category, description, tags, and brand

- User model: shippingAddress sub-document, isSeller, sellerStatus (none/pending/approved/suspended/rejected), sellerProfile (businessName, businessAddress, description, kraPin, mpesaNumber), sellerApprovedAt, sellerSuspendedAt

- Product model: brand, seller (ref User), unitType, minimumOrderQuantity, itemsPerUnit, weightPerUnit, dimensions, isBulkOnly, leadTimeDays, tags, isFeatured, isOnSale, isClearance, salePrice

- Notification model, controller, and routes at /api/notifications

- Enquiry model as catch-all for all form submissions

- enquiryController sets sellerStatus to pending when seller_application submitted by logged-in user

- PUT /api/users/:id/seller-status route for admin approve/reject/suspend/reinstate

- /api/products/brands endpoint returning distinct brands with product counts

- /api/stats endpoint returning platform metrics

## Frontend — Customer-Facing

- HomePage: animated hero, particles, typewriter, stats strip, category cards, featured products, deals banner, deals strip using OfferCard, new arrivals

- Search and category and brand filtering

- SpecialOffersPage at /offers

- Product detail page with reviews and clickable brand link

- Full cart with quantity controls

- Checkout flow: Shipping (pre-fills from profile) → Payment → Place Order → Order confirmation

- ProfilePage: avatar zone, initials, account type badge, member since, order stats, collapsible Delivery Info with full address, Security section with /forgot-password placeholder, ConfirmModal before every save

- Header with NotificationBell in both desktop and mobile icon rows

- DesktopDropdownMenu with scrollable panel and max-height cap

- BrandsPage as real A-Z brand directory with live search and letter navigation

- All cinematic content pages: FAQ, Contact, Become a Seller, Shipping Policy, Returns Policy, Bulk Orders, About

## Frontend — Admin

- AdminProductListPage: full admin design system, tabs (All/Featured/On Sale/Clearance/Out of Stock), search, count pills, clicking row goes to edit page

- AdminProductEditPage: full admin header, back button in header, form and all validation untouched

- AdminOrderListPage: 5 tabs, coloured count badges, summary count pills (KEEP), search bar, send quote modal, mark delivered modal, release payout

- AdminUserListPage: full admin design system, tabs (All/Customers/Admins), search, count pills, clicking row goes to /admin/users/:id

- AdminSellersPage: full admin design system, tabs (Pending/Approved/Suspended/Rejected), search, count pills, approve/reject/suspend/reinstate, clicking row goes to /admin/users/:id

- AdminEnquiriesPage: type tabs (All/Unread/Bulk Orders/Seller Applications/Contact/General), status filter, resolved filter, search, side detail panel, admin notes, Unread tab powered by backend ?status=new

## Frontend — Seller

- SellerDashboardPage at /seller/dashboard: 4 tabs (Overview, My Products, My Orders with inline Tier 2 quote form, My Profile)

- Complete seller application flow: BecomeSellerPage → POST /api/enquiries type seller_application → enquiryController sets sellerStatus pending → AdminSellersPage Pending tab → admin approves → seller logs out and back in → dashboard accessible

# Section 7 — Known Issues and Outstanding Work

## 7.1 Immediate — Fix First in Next Session

- Dead link: CategoryBar View All Categories — should navigate to /brands until /categories is built

- Dead link: HomePage New Arrivals View All — should navigate to /?sort=newest not /

- Become a Seller not prominent enough in navigation — needs highlighted CTA in CategoryBar on desktop and near top of MobileDrawer on mobile

- Login gate missing on ContactPage, BulkOrdersPage, BecomeSellerPage (logged-out form submissions), cart Proceed to Checkout, ProductPage review form — redirect to /login with state { from: '/page' } when clicked while logged out, LoginPage reads location.state.from and redirects after login

- Forgot password link missing on LoginPage

## 7.2 Medium Priority

- Admin User Detail page at /admin/users/:id does not exist — this is the next major build

- No returns or dispute flow in My Orders — each delivered order needs Report Issue button within dispute window (Step 15)

- No dedicated admin order detail page — View button goes to customer-facing OrderPage

- Seller application while logged out skips pending status — needs button on enquiry detail panel to set sellerStatus pending for linked users

- Step 1: Corrupted characters in Header, Footer, Toast, MobileDrawer, HomePage.css, SpecialOffersPage.css, productController, orderController, Product.js, Order.js, orderRoutes.js

- Step 2: MobileDrawer mounts when closed (hide from AT), ShopZoneLogo inline styles, App.jsx Bootstrap Container squeezing full-width pages

## 7.3 Planned Steps in Order

- Login gate on all forms and transactional pages (immediate)

- Forgot password link on LoginPage (immediate)

- Admin User Detail page at /admin/users/:id — aggregates user document, all orders as buyer, all products as seller, all enquiries, all notifications

- Step 4: Seller role and middleware

- Step 5: Seller dashboard improvements

- Step 6: Seller approval system

- Step 7: Admin seller management and product approval workflow

- Step 8: Manual RFQ flow

- Step 11: Bulk units and MOQ display on frontend (data already in DB)

- Step 15: Support tickets — tickets linked to user accounts, returns/dispute flow from My Orders

- Admin Unified User Profile (new step after Step 15)

- Admin Communication Layer (new step after Admin Unified User Profile)

- Notification bell triggers in orderController, enquiryController, admin actions (step after Step 15)

- Step 16: Lightweight escrow and payout hold

- Step 20: M-Pesa STK Push

- Step 23: Backend request validation

- Categories page at /categories — 13 category grid, CategoryBar View All updates to point here

- Step 24: Forgot password and email infrastructure

# Section 8 — Key Technical Patterns

## 8.1 Cart and Redux

- addToCart dispatched with { id: product._id, qty: 1 } — never spread the whole product object

- updateCartQty with qty 0 does NOT remove — always use removeFromCart when qty reaches 0

- Cart items use item.product as the MongoDB product ID field — never item._id

- setCredentials(data) updates Redux auth state and localStorage — never dispatch login.fulfilled manually

## 8.2 Header and Navigation

- overflow-x: clip on html and body — never change to hidden — clip was the fix that made position:sticky work

- Condensed navbar: header--condensed class toggled via ref on scroll past 80px — no setState, direct DOM class toggle

- Desktop dropdown: hover-open with 150ms close delay, click locks open, second click or outside click closes

- DesktopDropdownMenu: outer panel has overflow: hidden + max-height. Inner .desktop-dropdown-scroll handles overflow-y: auto

## 8.3 Search

- SearchBar.jsx owns all autocomplete logic

- Four sections: Popular (static), Recent (localStorage: shopzone_search_history, max 8), Recently viewed (localStorage: shopzone_recent_views, max 4), Live suggestions (debounced 280ms)

- recordRecentView(product) exported from SearchBar.jsx — must be called in ProductPage useEffect when product._id is available

## 8.4 Admin Pages Pattern

- Every admin list page: full-width own layout, white header with tan icon + title + subtitle + count pills, tab bar with coloured badges, search bar, Oxford Blue table header with Tan text, alternating rows, clicking row navigates somewhere

- Admin pages never use App.jsx Bootstrap Container

- All page files are flat in frontend/src/pages/ — no subfolders ever

## 8.5 Notifications

- Notification documents are system-generated only — no public POST endpoint

- Other controllers create Notification documents when significant events occur

- Bell polls every 60 seconds

- read-all route must be registered before /:id/read in notificationRoutes.js

## 8.6 Backend Patterns

- Password hashing stays in controllers — no pre-save hook on User.js ever

- VAT is inclusive — extract as price * 16 / 116 — never add on top

- Prices in KES: toLocaleString('en-KE', { minimumFractionDigits: 2 })

- isAdmin: true must be set manually in MongoDB after admin registration

- Seeder wipes everything — never run seeder.js on a database with real data

- Legacy unit field only accepts 7 values: Per Unit, Bale, Carton, Dozen, Kg, Box, Sack — use Per Unit as fallback

# Section 9 — Folder Structure

ALL page files are FLAT in frontend/src/pages/ — no subfolders ever.

frontend/src/components/: Header, SearchBar (SearchBar.jsx + SearchSuggestions.jsx + SearchSuggestions.css), CategoryBar, DesktopDropdownMenu, MobileDrawer, ShopZoneLogo, Footer, ChatWidget, Toast, HeroBanner, CategoryCards, CheckoutSteps, ConfirmModal, ScrollToTop, SkipLink, ProductCard (ProductCard.jsx + SkeletonCard.jsx + ProductCard.css), OfferCard, NotificationBell (NotificationBell.jsx + NotificationBell.css)

frontend/src/pages/ (ALL FLAT): HomePage, ProductPage, CartPage, LoginPage, RegisterPage, ShippingPage, PaymentPage, PlaceOrderPage, OrderPage, ProfilePage, NotFoundPage, AdminProductListPage, AdminProductEditPage, AdminOrderListPage, AdminUserListPage, AdminEnquiriesPage, AdminSellersPage, SellerDashboardPage, SpecialOffersPage, FAQPage, ContactPage, BecomeSellerPage, ShippingPolicyPage, ReturnsPolicyPage, BrandsPage, BulkOrdersPage, AboutPage

backend/models/: User (shippingAddress sub-document, isSeller, sellerStatus, sellerProfile, sellerApprovedAt, sellerSuspendedAt), Product (brand, seller ref User, all wholesale fields), Order, Enquiry, Notification

backend/controllers/: userController (saves shippingAddress, no password change, all 4 responses include isSeller + sellerStatus + shippingAddress + createdAt), productController (brand filter, getProductBrands, getPlatformStats), orderController, enquiryController (sets sellerStatus pending on seller_application), notificationController, sellerController

backend/routes/: userRoutes (includes /api/users/:id/seller-status), productRoutes (/brands and /stats), orderRoutes, uploadRoutes, enquiryRoutes, notificationRoutes (read-all before /:id/read), sellerRoutes

# Section 10 — Prompt for Next Chat Session

Copy everything between ---START--- and ---END--- as the first message of the next chat.

---START---

I am building ShopZone — a full stack B2B wholesale e-commerce platform for the Kenyan market. React/Vite frontend, Node/Express backend, MongoDB. All transactions go through ShopZone exclusively. Customers never contact sellers. Supplier identity is never exposed to customers.

Tech stack: Node.js, Express, MongoDB, Mongoose, JWT, bcryptjs (controllers only, no pre-save hooks), Multer. CommonJS. Port 5000. React, Vite, Redux Toolkit, React Bootstrap, Axios, React Icons (fa only). Port 5173. Oxford Blue #002147, Tan #D2B48C, Off-white #FAF8F5. Every component has its own CSS file in its own folder. All page files are FLAT in frontend/src/pages/ with no subfolders — every page JSX and CSS file sits directly in that folder, no exceptions. index.css is globals only. Zero inline style={{}} except Bootstrap overrides and dynamic accent colour props. Project at C:\Users\User\OneDrive\Desktop\ecommerce-platform.

How instructions must be delivered — read this before writing a single line of code:

- Every fix shows exact existing code under "Find this in full/file/path.jsx:" then replacement under "Replace with:" — never show only new code

- Always state the full file path on every single find/replace block — every time, no exceptions

- Never create files using file creation tools — always write in a copyable code block

- Always explain what a file does and what is changing before showing code

- Be direct — no filler, no over-explanation

- When I say "lets continue" just continue without re-summarising

- No bullet points in conversational replies — plain prose only

- All code must be fully commented — file header always, function comments where needed

- Every new feature or decision must be added to the build steps immediately

- Always warn when approaching token limit

- When I say "give me the session doc" generate a full replacement SESSION-006 document

Non-negotiable rules:

- All transactions through ShopZone — never expose supplier identity to customers

- Cart uses item.product as MongoDB ID field — never change this

- Password hashing in controllers only — no pre-save hook ever

- VAT inclusive — price * 16 / 116 — never add on top

- Prices in KES: toLocaleString('en-KE', { minimumFractionDigits: 2 })

- Icons: react-icons/fa only — ChatWidget avatar emoji is the only exception

- Zero inline style={{}} except Bootstrap overrides and dynamic accent colour props

- display:contents on product card Link wrappers is intentional — never revert

- overflow-x: clip on html and body — never change to hidden

- Backend authorisation is the real security boundary

- Legacy unit field only accepts: Per Unit, Bale, Carton, Dozen, Kg, Box, Sack — use Per Unit as fallback

- Toast does NOT replace inline alerts — both fire together

- setCredentials(data) is how you update Redux after profile save — never dispatch login.fulfilled manually

- isSeller and sellerStatus are included in all four user controller responses

- All page files are FLAT in frontend/src/pages/ — never create or assume subfolders

- Admin pages own their full layout — never use App.jsx Bootstrap Container

- The summary count pills on AdminOrderListPage must be kept — can shrink but never removed

- read-all route must be before /:id/read in notificationRoutes.js

Design system:

- Cinematic (particles, typewriter, scroll reveal, orbs, stats strip): About, FAQ, Become a Seller, Shipping Policy, Returns Policy, BulkOrders ONLY

- Working pages (SpecialOffersPage style): BrandsPage, product listings, cart, checkout, profile

- Admin pages follow AdminOrderListPage and AdminEnquiriesPage as gold standard: white header with tan icon + bold title + subtitle + right-side count pills, coloured tab bar with coloured count badges, Oxford Blue table header with Tan column text, alternating row shading, coloured status badges, search bar on every list page

- Admin pages own their full layout — own outer wrapper div with min-height: 100vh and background: var(--off-white)

Current routes: / | /product/:id | /cart | /login | /register | /offers | /shipping | /payment | /placeorder | /order/:id | /profile | /admin/products | /admin/product/:id/edit | /admin/orders | /admin/users | /admin/enquiries | /admin/sellers | /seller/dashboard | /faq | /contact | /become-seller | /shipping-policy | /returns-policy | /brands | /bulk-orders | /about | /forgot-password (NOT BUILT) | /categories (NOT BUILT) | /admin/users/:id (NOT BUILT — next major build) | * NotFoundPage

What is built and working: Full order system, atomic stock management, county-based shipping, Tier 2 delivery quote flow, seller quote submission, platform commission tracking, VAT-inclusive pricing, priceAtPurchase snapshots, JWT auth, bcrypt in controllers, central error middleware, product search across name/category/description/tags/brand. All cinematic content pages. BrandsPage as real A-Z brand directory. NotificationBell with 60s polling. ProfilePage with avatar zone, collapsible delivery info, security section linking to /forgot-password, ConfirmModal before every save. BecomeSellerPage posts to /api/enquiries with type seller_application and sets sellerStatus pending if logged in. User model has shippingAddress sub-document, isSeller, sellerStatus, sellerProfile, sellerApprovedAt, sellerSuspendedAt. Product model has brand, seller ref, and all wholesale fields. authSlice has setCredentials reducer. SellerDashboardPage at /seller/dashboard with 4 tabs. All admin pages rebuilt with full admin design system: AdminProductListPage (tabs All/Featured/On Sale/Clearance/Out of Stock, count pills, search, row clicks to edit), AdminProductEditPage (admin header, back button in header, form untouched), AdminOrderListPage (5 tabs, count pills KEEP THEM, search bar, send quote modal, mark delivered modal, release payout), AdminUserListPage (tabs All/Customers/Admins, count pills, search, row clicks to /admin/users/:id), AdminSellersPage (tabs Pending/Approved/Suspended/Rejected, count pills, search, approve/reject/suspend/reinstate, row clicks to /admin/users/:id), AdminEnquiriesPage (tabs All/Unread/Bulk Orders/Seller Applications/Contact/General where Unread uses backend ?status=new, status filter, resolved filter, search, side detail panel, admin notes). DesktopDropdownMenu has scrollable inner panel with max-height cap so logout never gets pushed off screen.

WHAT NEEDS TO BE BUILT NEXT in this exact order:

- DEAD LINKS — CategoryBar View All Categories should navigate to /brands. HomePage New Arrivals View All should navigate to /?sort=newest. Both are small find/replace fixes. Need to see CategoryBar.jsx and HomePage.jsx.

- BECOME A SELLER PROMINENCE — Add as highlighted CTA button in CategoryBar on desktop and near top of MobileDrawer on mobile. Need to see CategoryBar.jsx, CategoryBar.css, MobileDrawer.jsx, MobileDrawer.css.

- LOGIN GATE ON ALL FORMS — BecomeSellerPage, ContactPage, BulkOrdersPage: redirect to /login with state { from: '/page' } when logged-out user clicks Submit. Cart checkout: Proceed to Checkout redirects to /login with { from: '/shipping' } if not logged in. ProductPage review form: check login before submitting. LoginPage: read location.state.from and redirect after login, plus add placeholder link to /forgot-password. Need to see ContactPage.jsx, BulkOrdersPage.jsx, LoginPage.jsx, CartPage.jsx, and ProductPage.jsx before writing anything.

- ADMIN USER DETAIL PAGE at /admin/users/:id — New page and route. Backend needs GET /api/users/:id/full-profile (admin only) that aggregates: user document, all orders where user is buyer, all products where seller field matches user, all enquiries where userId matches, all notifications sent to that user. Frontend shows: top section with account info and seller section if applicable (approve/suspend/reinstate buttons), then timeline of orders as buyer, products as seller, enquiries submitted, notifications received. This is the Admin Unified User Profile step.

- STEP 7: Admin assigns seller field to products, product approval workflow.

- STEP 11: Display bulk units/MOQ on frontend — data already in DB, just needs frontend display on product cards, product detail page, cart, and checkout.

- STEP 15: Support tickets, Report Issue button on delivered orders in My Orders.

- STEP 16: Escrow and payout hold UI.

- STEP 20: M-Pesa STK Push.

- STEP 23: Backend request validation.

- STEP 24: Forgot password and email infrastructure — /forgot-password page, reset token on User model, email send, ProfilePage Security section link becomes functional, LoginPage forgot password link becomes functional.

Known issues:

- CategoryBar View All Categories dead link — should go to /brands

- HomePage New Arrivals View All dead link — goes to / instead of /?sort=newest

- Become a Seller not prominent enough in navigation

- Login gate missing on ContactPage, BulkOrdersPage, BecomeSellerPage (logged out), cart Proceed to Checkout, ProductPage review form

- Forgot password link missing on LoginPage

- Admin User Detail page does not exist

- Seller application while logged out skips pending status

- No returns or dispute flow in My Orders

- No dedicated admin order detail page — View goes to customer-facing OrderPage

- Step 1: Corrupted characters in Header, Footer, Toast, MobileDrawer, HomePage.css, SpecialOffersPage.css, productController, orderController, Product.js, Order.js, orderRoutes.js

- Step 2: MobileDrawer mounts when closed, ShopZoneLogo inline styles, App.jsx Bootstrap Container squeezing full-width pages

Folder structure — ALL FLAT in frontend/src/pages/, no subfolders ever:

- frontend/src/components/: Header, SearchBar (SearchBar.jsx + SearchSuggestions.jsx + SearchSuggestions.css), CategoryBar, DesktopDropdownMenu, MobileDrawer, ShopZoneLogo, Footer, ChatWidget, Toast, HeroBanner, CategoryCards, CheckoutSteps, ConfirmModal, ScrollToTop, SkipLink, ProductCard (ProductCard.jsx + SkeletonCard.jsx + ProductCard.css), OfferCard, NotificationBell

- frontend/src/pages/ (ALL FLAT): HomePage, ProductPage, CartPage, LoginPage, RegisterPage, ShippingPage, PaymentPage, PlaceOrderPage, OrderPage, ProfilePage, NotFoundPage, AdminProductListPage, AdminProductEditPage, AdminOrderListPage, AdminUserListPage, AdminEnquiriesPage, AdminSellersPage, SellerDashboardPage, SpecialOffersPage, FAQPage, ContactPage, BecomeSellerPage, ShippingPolicyPage, ReturnsPolicyPage, BrandsPage, BulkOrdersPage, AboutPage

- backend/models/: User, Product, Order, Enquiry, Notification

- backend/controllers/: userController, productController, orderController, enquiryController, notificationController, sellerController

- backend/routes/: userRoutes, productRoutes, orderRoutes, uploadRoutes, enquiryRoutes, notificationRoutes, sellerRoutes

---END---

ShopZone SESSION-005 — June 7, 2026 — Confidential