# ShopZone — Session Summary Document — SESSION-004

Date: June 7, 2026 | Replaces: SESSION-003 | Confidential

This document is the complete reference for the ShopZone build. It captures every decision, every completed item, every known issue, and every rule that must be followed. Paste the PROMPT block at the end of this document as the first message of every new chat session.

---

## Section 1 — Completed This Session

### 1.1 ProfilePage Full Redesign

ProfilePage.jsx and ProfilePage.css were completely rebuilt. The left column now has an Oxford Blue avatar zone at the top showing the user's initials in a Tan circle, account type pill badge, member since date, and a three-stat row showing Orders, Fulfilled, and Total Spent in KES. Below the avatar zone is a form split into three collapsible sections. Personal Info contains name, email, and phone. Delivery Info is a collapsible section (same toggle pattern as Security) containing account type select, business name and type fields when business is selected, street address, apartment/building optional, town/city, county select, and country read-only. Security section is no longer a password change form — password changes were moved to the forgot password reset flow (Step 24) because allowing inline password changes was a security risk. The Security section now shows a static message explaining that password changes require a verification email, with a placeholder link to /forgot-password. A ConfirmModal fires before any profile save — the user clicks Save Changes, the modal asks for confirmation, and only on confirm does the API call run. The right column order history with four tabs (All, Active, Fulfilled, Cancelled) is completely untouched.

Password state variables (`password`, `confirmPassword`) were removed entirely. `showPassword` state was removed. `showDelivery` boolean was added to control the Delivery Info collapsible. `showConfirm` boolean was added for the save confirmation modal. `submitHandler` now only validates and sets `showConfirm` to true. `confirmSave` is the new async function that runs the actual API call on confirmation.

### 1.2 Backend User Model — shippingAddress Sub-document

`backend/models/User.js` — added a `shippingAddress` embedded object with fields: `address` (string), `apartment` (string), `city` (string), `county` (string), `country` (string, defaults to Kenya). All fields optional so existing users are unaffected.

### 1.3 Backend userController — shippingAddress and createdAt

`backend/controllers/userController.js` — four changes. `loginUser` response now includes `shippingAddress` and `createdAt`. `getUserProfile` response now includes `shippingAddress` and `createdAt`. `updateUserProfile` now reads and saves the `shippingAddress` sub-object from `req.body.shippingAddress`, updates each sub-field independently to prevent partial overwrites, syncs `user.county` from `user.shippingAddress.county`, and no longer handles password changes at all. `registerUser` response now includes `shippingAddress` and `createdAt`.

### 1.4 ShippingPage — Apartment Field and Profile Autofill

`frontend/src/pages/ShippingPage/ShippingPage.jsx` — added `apartment` state field. Pre-fill priority is now: Redux shippingAddress first, then `userInfo.shippingAddress` from saved profile, then empty. All five address fields (address, apartment, city, county, country) pre-fill from saved profile so buyers do not retype their address on every checkout. `saveShippingAddress` dispatch now includes `apartment`. Apartment field added to the form as optional. `.shipping-label--optional` CSS class added to ShippingPage.css.

### 1.5 Deals and Clearance Strip on HomePage

`listDealsProducts` thunk added to `productSlice.js` — hits `/api/products?deals=true&limit=8`. State fields `dealsProducts`, `loadingDeals`, `errorDeals` added to initialState. `extraReducers` block added. HomePage imports `listDealsProducts`, `OfferCard`, and `FaTag`. `DEALS_LIMIT` constant added. `dealsProducts`, `loadingDeals`, `errorDeals` pulled from Redux. `dealsProducts.length === 0` check dispatches the fetch on mount. A new Deals and Clearance section renders between the DealsBanner and New Arrivals using `OfferCard` components so discount badges and savings lines render correctly. The section only renders when there are deals products or they are loading. No new CSS needed — all existing `hp-product-row`, `hp-row-header`, and `hp-product-grid` classes reused.

### 1.6 productSlice Duplicate Thunk Bug Fixed

The file had accumulated a duplicate `listNewArrivals` export and a ghost reference to `listFeaturedProducts` in extraReducers that was no longer declared as a thunk. Both issues caused the app to lock on the loading screen. Fixed by removing the duplicate thunk block and restoring `listFeaturedProducts` as a proper export.

### 1.7 Stats Strips Audit

BecomeSellerPage, FAQPage, and ContactPage were all confirmed clean — every number reads from `/api/stats` with proper fallbacks. No hardcoded numbers bypass the API. No changes needed.

### 1.8 BrandsPage — Real Brand Data from Database

BrandsPage was fully rebuilt as a real brand directory. The hardcoded CATEGORIES array was removed entirely. The page now fetches real brand names from `/api/products/brands` via the `listProductBrands` thunk in productSlice. Brands are grouped alphabetically into letter sections. A sticky A-Z navigation strip sits above the grid — clicking a letter smooth-scrolls to that letter's group. Each brand card shows a brand initial circle in Oxford Blue with Tan text, the brand name, and the product count from the database. Clicking a brand navigates to `/?brand=BrandName`. Live search filters all letter groups simultaneously and hides the A-Z nav when active. Skeleton loading cards show while brands load. Products with empty `brand` field are excluded by the backend. The supplier CTA strip at the bottom is retained. BrandsPage.css received new classes for the directory section, A-Z nav, letter groups, brand cards, and skeleton cards. The old `.br-grid` and `.br-card` category card classes are now unused but left in the CSS file since they do not cause any harm.

`listProductBrands` thunk added to productSlice. State fields `brands`, `loadingBrands`, `errorBrands` added. ExtraReducers block added.

### 1.9 Brand Filter Wired Through HomePage

HomePage was not reading the `brand` URL param so clicking any brand link was landing on the homepage without filtering. Fixed by adding `brand` to the searchParams reads, adding it to `isBrowsingMode`, passing it to `listProducts` filters dispatch, adding it to the useEffect dependency array, and adding `Brand: ${brand}` to `getBrowseHeading`. `listProducts` in productSlice now appends `brand` to the query string when present. The backend `getProducts` already had brand filter support.

### 1.10 ProductPage — Clickable Brand Link

A clickable brand link was added to the product info section in ProductPage.jsx. It only renders when `product.brand` is set. Clicking it navigates to `/?brand=BrandName` to show all products under that brand. `.pp-brand-link` CSS class added to ProductPage.css — uppercase, Tan underline, transitions to Oxford Blue on hover.

### 1.11 Notification Bell — Full Implementation

**Backend:** `backend/models/Notification.js` created with fields: userId (ref User, indexed), type (enum: transactional/promotional), title, message, isRead (default false), relatedOrderId (optional ref Order), relatedEnquiryId (optional ref Enquiry), timestamps. `backend/controllers/notificationController.js` created with three functions: `getNotifications` returns newest 50 notifications plus unreadCount for the logged-in user; `markOneRead` marks a single notification as read after verifying ownership; `markAllRead` bulk-updates all unread notifications for the user. `backend/routes/notificationRoutes.js` created — GET `/api/notifications`, PUT `/api/notifications/read-all` (must be before /:id route), PUT `/api/notifications/:id/read`. Route registered in `backend/server.js` at `/api/notifications`.

**Frontend:** `frontend/src/components/NotificationBell/NotificationBell.jsx` created. Bell renders only when user is logged in. Fetches notifications on mount and polls every 60 seconds. Unread count badge in Tan on Oxford Blue, matches cart badge styling. Clicking opens a dropdown panel with animation. Panel header shows title and Mark all read button when there are unread items. Notification list shows type icon (order icon for order-linked, bullhorn for promotional, bolt for default), unread dot indicator, title, message (2 lines clamped), and relative time (just now, 2h ago, 3d ago). Clicking a notification marks it read and navigates to the order page if relatedOrderId is set. Empty state shows FaBoxOpen icon with explanatory text. Footer has View all in profile link. Outside click closes the panel. `NotificationBell.css` created. Bell imported and placed in both desktop icon row (between Profile and hamburger) and mobile icon row (between Profile and hamburger) in Header.jsx.

---

## Section 2 — Decisions Made This Session

### 2.1 Password Change Removed from Profile Form

Inline password change was removed from the profile page entirely. The reason is security — a child or stranger with access to an already-logged-in browser session could lock the account owner out of their business account, causing loss of order history, procurement data, and saved information. Password changes now require access to the registered email address via the forgot password reset flow. This maps to Step 24. A placeholder link to /forgot-password is shown in the Security section. When Step 24 is built the link becomes functional.

### 2.2 Delivery Address Saved on User Profile

Full delivery address (street, apartment, city, county, country) is now stored on the User model as a `shippingAddress` sub-document. ShippingPage pre-fills from the saved profile on every checkout so buyers never retype their address. County on the top-level user document stays in sync with the delivery county when the address is saved.

### 2.3 Profile Save Bug — Needs Fixing Next Session

The `dispatch(login.fulfilled(data, '', {}))` call in `confirmSave` is the wrong way to update Redux auth state after a profile save. `login.fulfilled` is not meant to be dispatched manually. This means the profile form sends data to the backend correctly but the Redux store and localStorage do not update properly after save, so changes appear to revert on refresh. The fix requires seeing `authSlice.js` — paste it at the start of the next chat and the fix will be the first thing written.

### 2.4 Admin Notification and Email System — Design Decided

The full vision for admin-to-user communication was discussed and agreed. When admin needs to contact a user (reply to support ticket, send RFQ quote, send Tier 2 shipping estimate, send seller approval decision), admin opens a composer. The To field is prefilled from the user record. The email renders with ShopZone branding — Oxford Blue header, logo, body area, footer — and admin only fills in subject and body text. Sending the message simultaneously creates a Notification document in the database (picked up by the in-app bell immediately) and sends an actual email via the email provider (Step 24, Mailgun or SendGrid). For RFQ quotes and Tier 2 shipping estimates specifically, the quote amount is structured data, the email has an approve/reject button, and clicking either updates the order/RFQ status directly. This needs to be added as a dedicated roadmap step bridging Step 15 and Step 24 and labelled Admin Communication Layer.

### 2.5 Seller Account Model — Single Account Upgrade

Sellers do not get a separate account. They register a buyer account first (or already have one) and apply to become a seller from within the platform. The Become a Seller application posts to enquiries. When admin approves in Step 6, the existing user account is upgraded: `isSeller` set to true, `sellerStatus` set to approved. The seller logs in with the same credentials and now sees a seller dashboard in addition to their buyer profile. This means all activity — orders as buyer, seller listings, payouts, support tickets, returns — is under one unified identity visible to admin. This is the correct approach.

### 2.6 Become a Seller Visibility in Navbar

The Become a Seller link is too important to be buried in the mobile drawer support section or the desktop dropdown. It needs prominent placement. On desktop it should be a highlighted CTA button in the CategoryBar or top bar. On mobile it should be near the top of the drawer. This change needs to be made in the next session.

### 2.7 Dead Links to Fix

Two dead links were identified. View All Categories in the CategoryBar currently goes nowhere — it should go to `/brands` for now and be updated when the categories page is built. New Arrivals View All on the HomePage currently goes to `/` which does nothing — it should go to `/?sort=newest` to trigger browse mode showing all products sorted by newest. These are small fixes for the next session.

### 2.8 Returns Not Yet in My Orders

The ProfilePage order history does not have return or dispute functionality. Each delivered order within the dispute window should have a Report Issue or Request Return button. The return request feeds into the support ticket system and links to the order and user. Seller reputation scoring will use return and dispute rates. This must be added to Step 15 scope explicitly.

### 2.9 Unified User Profile View for Admin

Admin clicking on a user should see a complete timeline of everything linked to that user — all orders, all payments, all support contacts, all enquiries, all seller applications if applicable, all returns, all notifications sent to them, all RFQ requests. When a user calls with an issue admin can pull up their entire history instantly. This is a significant piece of work and needs its own roadmap step added between Step 15 and Step 16, labelled Admin Unified User Profile.

### 2.10 Support Tickets and Enquiries Linked to User Accounts

All enquiries, support tickets, seller applications, and RFQ requests must be linkable to the user account that submitted them. The Enquiry model already has a `userId` field. The support ticket model (Step 15) must also have this. Admin views must surface user details — name, email, phone, account type — alongside every submission so admin can call or email without hunting for contact information.

### 2.11 Categories Page Added to Roadmap

A dedicated categories page at `/categories` was agreed as a future step. The CategoryBar View All link will point to `/brands` in the interim and update when the categories page exists. The categories page will show all 13 ShopZone categories as a browsable grid with working links to `/?category=CategoryName`.

### 2.12 New Arrivals View All Fix

Currently goes to `/` which just loads the homepage. Should go to `/?sort=newest` which triggers browse mode on the homepage showing all products sorted by newest first. Small fix for next session.

---

## Section 3 — Profile Save Bug Detail

This is the most important thing to fix at the start of the next session.

The `confirmSave` function in ProfilePage.jsx currently does:

```javascript

dispatch(login.fulfilled(data, '', {}));

```

This is wrong. `login.fulfilled` is a Redux action creator for the async thunk lifecycle — it is not meant to be called manually. The result is that the backend saves correctly (data goes to MongoDB) but the Redux store and localStorage do not update with the new data, so on refresh everything reverts.

The correct fix depends on how `authSlice.js` is structured. The standard pattern is to have a `setCredentials` or `updateUserInfo` reducer in authSlice that takes the updated user object and writes it to both state and localStorage. Then `confirmSave` calls `dispatch(setCredentials(data))` instead. Paste `authSlice.js` at the start of the next chat and this will be fixed immediately before anything else.

---

## Section 4 — Wholesale Fields Reference

All fields added to the Product model in previous sessions. Populated on all 63 products in MongoDB. Not yet displayed on the frontend — that is Step 11.

| Field | Type | Purpose |

|-------|------|---------|

| brand | String | Product brand name. Used by BrandsPage brand directory and product page brand link. Empty string if not set — excluded from brands page. |

| unitType | Enum | Full buyer-facing unit (Carton, Bale, Sack, Roll, Pallet, Pack, Litre etc). Legacy unit field is the 7-value fallback enum only. |

| minimumOrderQuantity | Number | Minimum units a buyer must order. Enforced at cart and checkout in Step 11. |

| itemsPerUnit | Number | How many individual pieces are inside one unit. Shown on product detail in Step 11. |

| weightPerUnit | Number (kg) | Used by Tier 2 delivery quote system for heavy goods threshold. |

| dimensions | String | Physical size string. Shown on product detail in Step 11. |

| isBulkOnly | Boolean | Cannot be purchased as single pieces. Enforced in Step 11. |

| leadTimeDays | Number | Days from confirmed order to dispatch. Shown on product detail in Step 11. |

---

## Section 5 — Known Issues and Outstanding Work

### 5.1 Immediate — Fix First in Next Session

| Item | File | Notes |

|------|------|-------|

| Profile save bug | ProfilePage.jsx + authSlice.js | dispatch(login.fulfilled) is wrong. Paste authSlice.js first, fix setCredentials dispatch pattern |

| Dead link — View All Categories | CategoryBar.jsx | Should navigate to /brands until categories page is built |

| Dead link — New Arrivals View All | HomePage.jsx | Should navigate to /?sort=newest not / |

| Become a Seller navbar prominence | Header.jsx + CategoryBar.jsx + MobileDrawer.jsx | Needs prominent CTA placement on desktop CategoryBar and near top of mobile drawer |

### 5.2 Medium Priority

| Item | Notes |

|------|-------|

| Returns in My Orders | Each delivered order needs Report Issue / Request Return button within dispute window. Feeds into Step 15 support tickets. |

| Admin Unified User Profile | New roadmap step between Step 15 and Step 16. Admin clicks user, sees all orders, payments, tickets, enquiries, applications, returns in one timeline. |

| Admin Communication Layer | New roadmap step. Admin composer with prefilled To, branded email template, simultaneous in-app notification + email send. Used for RFQ quotes, Tier 2 estimates, support replies, seller decisions. |

| Step 1: Corrupted characters | Header, Footer, Toast, MobileDrawer, HomePage.css, SpecialOffersPage.css, productController, orderController, Product.js, Order.js, orderRoutes.js |

| Step 2: Remaining accessibility | MobileDrawer still mounts when closed (hide from AT). ShopZoneLogo still has inline styles. App.jsx Bootstrap Container squeezing full-width pages. |

| Admin order detail page | No dedicated admin order detail page exists. View button on AdminOrderListPage goes to customer-facing OrderPage. Admin needs its own view. |

| BulkOrders page style | Currently cinematic. Discussed but not decided — confirm if stays cinematic or converts to working page style. |

### 5.3 Planned Steps in Roadmap Order

- Step 4 — Seller role and middleware

- Step 5 — Seller dashboard

- Step 6 — Seller approval system and trust badges

- Step 7 — Admin seller management and product approval workflow

- Step 8 — Manual RFQ flow

- Step 9 — Automated blind RFQ with supplier bidding

- Step 10 — Tiered wholesale pricing

- Step 11 — Bulk units and MOQ display on frontend (model and data already in DB)

- Step 12 — Wishlist and saved procurement list

- Step 13 — Buyer profile enrichment

- Step 14 — Order status expansion

- Step 15 — Support tickets and dispute system (scope expanded: returns in orders, ticket-to-user linking, admin sees all user details on every ticket)

- Admin Unified User Profile — new step after Step 15

- Admin Communication Layer — new step after Admin Unified User Profile

- Notification bell step — after Step 15 (bell UI already built as foundation)

- Step 16 — Lightweight escrow and payout hold

- Step 20 — M-Pesa STK Push

- Step 23 — Backend request validation

- Categories page — new step, dedicated /categories page, CategoryBar View All updates to point here

- Step 24 — Forgot password and email infrastructure (password reset flow, links to /forgot-password already in ProfilePage Security section)

---

## Section 6 — Key Technical Patterns

### 6.1 Cart and Redux

- addToCart dispatched with `{ id: product._id, qty: 1 }` — never spread the whole product object

- updateCartQty with qty 0 does NOT remove — always use removeFromCart when qty reaches 0

- Cart items use `item.product` as the MongoDB product ID field — never `item._id` — non-negotiable

### 6.2 Header and Navigation

- `overflow-x: clip` on html and body — never change to `overflow-x: hidden` — clip was the fix that made position:sticky work

- Condensed navbar: `header--condensed` class toggled via ref on scroll past 80px — no setState, direct DOM class toggle

- Desktop dropdown: hover-open with 150ms close delay, click locks open, second click or outside click closes

### 6.3 Search

- SearchBar.jsx owns all autocomplete logic

- SearchSuggestions.jsx is the dropdown in the same folder

- Four sections: Popular (static array), Recent (localStorage: shopzone_search_history, max 8), Recently viewed (localStorage: shopzone_recent_views, max 4), Live suggestions (debounced 280ms)

- `recordRecentView(product)` exported from SearchBar.jsx — must be called in ProductPage useEffect when product._id is available

### 6.4 Product Cards

- ProductCard/ProductCard.jsx — used by HomePage grid

- ProductCard/SkeletonCard.jsx — skeleton loading

- OfferCard/OfferCard.jsx — used by SpecialOffersPage and the new Deals strip on HomePage, has discount badge and savings line

- Cart handlers have defensive checks: countInStock guard on increment, cartQty guard on decrement

### 6.5 Toast and Alerts

- Toast is bottom-left fixed — never move it

- Toast does NOT replace inline alerts — both fire together

- showToast accepts third argument: `options = { action: { label, onClick } }`

- All add-to-cart fires showToast with Go to Cart action

### 6.6 ConfirmModal

- Props: show, onConfirm, onCancel, title, message, subMessage, confirmLabel, confirmVariant, infoOnly

- confirmVariant: primary-branded or danger

- infoOnly: true hides cancel button, Tan header, focuses confirm — used for help modals in AdminProductEditPage

- ProfilePage now uses ConfirmModal before every profile save

### 6.7 Backend Patterns

- Password hashing stays in controllers — no pre-save hook on User.js ever

- VAT is inclusive — extract as `price * 16 / 116` — never add on top

- Prices in KES: `toLocaleString('en-KE', { minimumFractionDigits: 2 })`

- isAdmin: true must be set manually in MongoDB after admin registration

- Seeder wipes everything — never run seeder.js on a database with real data

- Legacy unit field only accepts 7 values: Per Unit, Bale, Carton, Dozen, Kg, Box, Sack — use Per Unit as fallback

### 6.8 Notification System

- Notification model: userId, type (transactional/promotional), title, message, isRead, relatedOrderId, relatedEnquiryId, timestamps

- Notifications are system-generated only — no public POST endpoint

- Other controllers (orderController, enquiryController) create Notification documents when significant events occur

- Bell polls every 60 seconds for new notifications

- Bell renders null when user is not logged in

- `read-all` route must be registered before `/:id/read` in notificationRoutes.js to prevent Express matching 'read-all' as a MongoDB ObjectId

---

## Section 7 — Non-Negotiable Rules

- All transactions go through ShopZone exclusively — never expose supplier identity, contact, location, cost, or seller identifiers to customers

- Sellers may never contact customers directly through the platform

- Cart items use `item.product` as the MongoDB ID field — never change this

- Password hashing in controllers only — no pre-save hook on User.js ever

- VAT is inclusive — `price * 16 / 116` — never add on top

- Prices in KES: `toLocaleString('en-KE', { minimumFractionDigits: 2 })`

- Icons: react-icons/fa only — ChatWidget avatar emoji is the only exception

- Zero inline `style={{}}` props except Bootstrap overrides and dynamic accent colour props

- Every component has its own CSS file in its own folder

- `display:contents` on product card Link wrappers is intentional — never revert

- `overflow-x: clip` on html and body — never change to hidden

- Backend authorisation is the real security boundary

- Existing orders must never be silently changed by later seller edits — orders snapshot priceAtPurchase

- Legacy unit field only accepts 7 values — use Per Unit as fallback

---

## Section 8 — Design System

### Colours

- Oxford Blue: #002147

- Tan: #D2B48C

- Off-white: #FAF8F5

- All CSS colour references use var(--oxford-blue), var(--tan), var(--off-white)

### Cinematic pages (static/rarely-visited only)

About, FAQ, Become a Seller, Shipping Policy, Returns Policy, BulkOrders. Features: Oxford Blue hero with floating particles, orb animations, typewriter hero accent, stats strip with IntersectionObserver counters firing once, scroll reveal sections, animated accordion, Oxford Blue CTA strip at bottom.

### Working pages (interactive/frequently-used)

BrandsPage, product listings, cart, checkout, admin pages, profile, SpecialOffersPage. Simple Oxford Blue hero strip, tabs or filters below, clean grid, no scroll reveal on individual cards.

---

## Section 9 — Current Routes

```

/ → HomePage

/product/:id → ProductPage

/cart → CartPage

/login → LoginPage

/register → RegisterPage

/offers → SpecialOffersPage

/shipping → ShippingPage

/payment → PaymentPage

/placeorder → PlaceOrderPage

/order/:id → OrderPage

/profile → ProfilePage

/admin/products → AdminProductListPage

/admin/product/:id/edit → AdminProductEditPage

/admin/orders → AdminOrderListPage

/admin/users → AdminUserListPage

/admin/enquiries → AdminEnquiriesPage

/faq → FAQPage

/contact → ContactPage

/become-seller → BecomeSellerPage

/shipping-policy → ShippingPolicyPage

/returns-policy → ReturnsPolicyPage

/brands → BrandsPage (real brand directory, A-Z grouped, live search)

/bulk-orders → BulkOrdersPage

/about → AboutPage

/forgot-password → NOT BUILT YET (Step 24 placeholder, linked from ProfilePage)

/categories → NOT BUILT YET (future step, CategoryBar View All will point here)

* → NotFoundPage

```

---

## Section 10 — Folder Structure

```

frontend/src/

components/

Header/ | SearchBar/ (SearchBar.jsx + SearchSuggestions.jsx + SearchSuggestions.css)

CategoryBar/ | DesktopDropdownMenu/ | MobileDrawer/ | ShopZoneLogo/

Footer/ | ChatWidget/ | Toast/ | HeroBanner/ | CategoryCards/

CheckoutSteps/ | ConfirmModal/ | ScrollToTop/ | SkipLink/

ProductCard/ (ProductCard.jsx + SkeletonCard.jsx + ProductCard.css)

OfferCard/ (OfferCard.jsx + OfferCard.css)

NotificationBell/ (NotificationBell.jsx + NotificationBell.css) [NEW THIS SESSION]

pages/

HomePage/ | ProductPage/ | CartPage/ | LoginPage/ | RegisterPage/

ShippingPage/ | PaymentPage/ | PlaceOrderPage/ | OrderPage/

ProfilePage/ | NotFoundPage/ | AdminProductListPage/

AdminProductEditPage/ | AdminOrderListPage/ | AdminUserListPage/

AdminEnquiriesPage/ | SpecialOffersPage/ | FAQPage/ | ContactPage/

BecomeSellerPage/ | ShippingPolicyPage/ | ReturnsPolicyPage/

BrandsPage/ | BulkOrdersPage/ | AboutPage/

redux/

store.js

slices/

productSlice.js (listProducts, listFeaturedProducts, listNewArrivals,

listDealsProducts, listProductBrands, listProductDetails,

createProductReview, resetProductReview)

authSlice.js

cartSlice.js

backend/

controllers/

userController.js (registerUser, loginUser, logoutUser, getUserProfile,

updateUserProfile — now saves shippingAddress, no password change)

productController.js (getProducts with brand filter, getProductById, createProduct,

updateProduct, deleteProduct, createProductReview,

getProductBrands, getPlatformStats)

orderController.js

enquiryController.js

notificationController.js [NEW THIS SESSION]

models/

User.js (now has shippingAddress sub-document)

Product.js (has brand + all wholesale fields)

Order.js

Enquiry.js

Notification.js [NEW THIS SESSION]

middleware/

authMiddleware.js

errorMiddleware.js

routes/

userRoutes.js

productRoutes.js (/brands and /stats endpoints registered)

orderRoutes.js

uploadRoutes.js

enquiryRoutes.js

notificationRoutes.js [NEW THIS SESSION]

data/

users.js | products.js | shippingRates.js

seeder.js | server.js | .env

```

---

## Section 11 — Prompt for Next Chat Session

**LABEL: PROMPT-004 — Copy everything between START and END as the first message of the next chat.**

---START---

I am building ShopZone — a full stack B2B wholesale e-commerce platform for the Kenyan market. React/Vite frontend, Node/Express backend, MongoDB. All transactions go through ShopZone exclusively. Customers never contact sellers. Supplier identity is never exposed to customers.

Tech stack: Node.js, Express, MongoDB, Mongoose, JWT, bcryptjs (controllers only, no pre-save hooks), Multer. CommonJS. Port 5000. React, Vite, Redux Toolkit, React Bootstrap, Axios, React Icons (fa only). Port 5173. Oxford Blue #002147, Tan #D2B48C, Off-white #FAF8F5. Every component has its own CSS file in its own folder. index.css is globals only. Zero inline style={{}} except Bootstrap overrides and dynamic accent colour props. Project at C:\Users\User\OneDrive\Desktop\ecommerce-platform.

How instructions must be delivered — read before writing anything:

- Every fix shows exact existing code under "Find this:" then replacement under "Replace with:" — never show only new code

- Never create files using file creation tools — always write in a copyable code block

- Always explain what a file does and what is changing before showing code

- Be direct — no filler, no over-explanation

- When I say "lets continue" just continue without re-summarising

- No bullet points in conversational replies — plain prose only

- All code must be fully commented — file header always, function comments where needed

- Every new feature or decision must be added to the build steps immediately

- Always give a heads up when it is time to move to a new chat

- Whenever I say "give me the prompt for the new chat" generate a full replacement session document in SESSION format — delete the old one and upload the new one

Non-negotiable rules:

- All transactions through ShopZone — never expose supplier identity to customers

- Cart uses item.product as MongoDB ID field — never change this

- Password hashing in controllers only — no pre-save hook ever

- VAT inclusive — price * 16 / 116 — never add on top

- Prices in KES: toLocaleString('en-KE', { minimumFractionDigits: 2 })

- Icons: react-icons/fa only — ChatWidget avatar emoji is the only exception

- Zero inline style={{}} except Bootstrap overrides and dynamic accent colour props

- Every component has its own CSS file in its own folder

- display:contents on product card Link wrappers is intentional — never revert

- overflow-x: clip on html and body — never change to hidden

- Backend authorisation is the real security boundary

- Legacy unit field only accepts: Per Unit, Bale, Carton, Dozen, Kg, Box, Sack — use Per Unit as fallback

Design system:

- Cinematic (particles, typewriter, scroll reveal, orbs, stats strip): About, FAQ, Become a Seller, Shipping Policy, Returns Policy, BulkOrders ONLY

- Working pages (SpecialOffersPage style — clean hero, tabs, grid, no heavy animation): BrandsPage, product listings, cart, checkout, admin, profile

- Not all pages should look the same

Current routes: / | /product/:id | /cart | /login | /register | /offers | /shipping | /payment | /placeorder | /order/:id | /profile | /admin/products | /admin/product/:id/edit | /admin/orders | /admin/users | /admin/enquiries | /faq | /contact | /become-seller | /shipping-policy | /returns-policy | /brands | /bulk-orders | /about | /forgot-password (NOT BUILT — Step 24 placeholder) | /categories (NOT BUILT — future step) | * NotFoundPage

What is built and working:

Full order system, atomic stock management, county-based shipping, Tier 2 delivery quote flow, seller quote fields, platform commission tracking, VAT-inclusive pricing, priceAtPurchase snapshots, JWT auth, bcrypt in controllers, central error middleware, product search across name/category/description/tags/brand. Mark as Paid (admin manual). Mark as Delivered. Release Payout. All three forms post to /api/enquiries. AdminEnquiriesPage at /admin/enquiries. Stats endpoint at /api/stats. Brand field and all wholesale fields on Product model. 63 total products in database. AdminProductEditPage with brand, wholesale fields, per-field help modals, unified changes confirmation modal, field-level error highlighting, tag cap at 15. Desktop dropdown hover-open plus click-to-stick. Condensed navbar on scroll. Search autocomplete: history, recent views, popular searches, live suggestions. Toast with Go to Cart action. ProductCard and OfferCard extracted. HomePage: Featured Products, DealsBanner, Deals and Clearance strip using OfferCard, New Arrivals. AdminOrderListPage 5 tabs. ProfilePage 4 order tabs. ProfilePage redesigned: Oxford Blue avatar zone, initials, account type badge, member since, order stats row, collapsible Delivery Info with full address fields (street, apartment, city, county, country), Security section shows password reset placeholder instead of inline password fields, ConfirmModal fires before every profile save. AboutPage, all cinematic content pages built. BrandsPage rebuilt as real A-Z brand directory with live search, letter navigation, real product counts from database, brand cards navigate to /?brand=BrandName. ProductPage has clickable brand link navigating to /?brand=BrandName. Brand filter wired through HomePage, productSlice, and backend. Notification bell in Header: NotificationBell component, Notification model, notificationController, notificationRoutes registered at /api/notifications. Bell shows unread count badge, dropdown panel with notification list, mark one read, mark all read, relative timestamps, navigates to order page when relatedOrderId set, polls every 60 seconds. User model now has shippingAddress sub-document. ShippingPage pre-fills all address fields from saved profile. userController updateUserProfile saves shippingAddress, no longer handles password changes.

CRITICAL BUG TO FIX FIRST — profile save does not persist on refresh:

The confirmSave function in ProfilePage.jsx currently dispatches login.fulfilled(data, '', {}) after a successful profile update API call. This is wrong — login.fulfilled is a Redux thunk lifecycle action not meant to be called manually. The backend saves correctly to MongoDB but Redux state and localStorage do not update, so changes revert on refresh. The fix requires seeing authSlice.js. PASTE authSlice.js FIRST before writing any other code and fix the dispatch pattern to use the correct reducer action (typically setCredentials or similar) that writes the updated user data to both Redux state and localStorage.

What needs doing next in priority order:

IMMEDIATE:

1. Paste authSlice.js — fix profile save Redux dispatch bug

2. Fix dead link: CategoryBar View All Categories — should navigate to /brands (until /categories is built)

3. Fix dead link: HomePage New Arrivals View All — should navigate to /?sort=newest not /

4. Become a Seller prominence — add as highlighted CTA to CategoryBar on desktop and near top of MobileDrawer on mobile

THEN:

- Step 4: Seller role and middleware — add isSeller, sellerStatus (none/pending/approved/suspended/rejected), sellerProfile, sellerApprovedAt, sellerSuspendedAt to User model, add seller middleware to authMiddleware.js, add seller route protection, add frontend route guard

- Step 5: Seller dashboard — private portal for approved sellers, product submissions, stock updates, price updates with confirmation and audit log, Tier 2 quote submissions, payout tracking

- Step 6: Seller approval system

- Step 7: Admin seller management

- Step 8: Manual RFQ flow

- Step 11: Bulk units and MOQ display on frontend (data already in DB, just needs frontend display)

- Step 15: Support tickets — scope includes: tickets linked to user accounts, admin sees full user details on every ticket, returns/dispute flow from My Orders, seller reputation tracking from returns data

- Admin Unified User Profile (new step after Step 15) — admin clicks user, sees complete timeline of orders, payments, support tickets, enquiries, applications, returns, notifications

- Admin Communication Layer (new step after Admin Unified User Profile) — branded email composer, simultaneous in-app notification + email, used for RFQ quotes, Tier 2 estimates, support replies, seller decisions

- Notification bell step (numbered after Step 15) — foundation already built, this step wires up the triggers in orderController, enquiryController, and admin actions

- Step 16: Lightweight escrow and payout hold

- Step 20: M-Pesa STK Push

- Step 23: Backend request validation

- Categories page (new step) — /categories page, 13 category grid, CategoryBar View All updates to point here

- Step 24: Forgot password and email infrastructure — /forgot-password page, reset token on User model, email send, ProfilePage Security section link becomes functional

Known issues:

- Profile save reverts on refresh — dispatch(login.fulfilled) is wrong, fix first

- CategoryBar View All Categories dead link

- HomePage New Arrivals View All dead link (goes to / instead of /?sort=newest)

- Become a Seller not prominent enough in navigation

- No returns or dispute flow in My Orders

- Step 1: Corrupted characters in Header, Footer, Toast, MobileDrawer, HomePage.css, SpecialOffersPage.css, productController, orderController, Product.js, Order.js, orderRoutes.js

- Step 2: MobileDrawer mounts when closed (hide from AT), ShopZoneLogo inline styles, App.jsx Bootstrap Container squeezing full-width pages

- No dedicated admin order detail page — View button goes to customer-facing OrderPage

Folder structure:

frontend/src/components/: Header, SearchBar (SearchBar.jsx + SearchSuggestions.jsx + SearchSuggestions.css), CategoryBar, DesktopDropdownMenu, MobileDrawer, ShopZoneLogo, Footer, ChatWidget, Toast, HeroBanner, CategoryCards, CheckoutSteps, ConfirmModal, ScrollToTop, SkipLink, ProductCard (ProductCard.jsx + SkeletonCard.jsx), OfferCard, NotificationBell (NotificationBell.jsx + NotificationBell.css)

frontend/src/pages/: HomePage, ProductPage, CartPage, LoginPage, RegisterPage, ShippingPage, PaymentPage, PlaceOrderPage, OrderPage, ProfilePage, NotFoundPage, AdminProductListPage, AdminProductEditPage, AdminOrderListPage, AdminUserListPage, AdminEnquiriesPage, SpecialOffersPage, FAQPage, ContactPage, BecomeSellerPage, ShippingPolicyPage, ReturnsPolicyPage, BrandsPage, BulkOrdersPage, AboutPage

backend/models/: User (shippingAddress sub-document added), Product (brand + wholesale fields), Order, Enquiry, Notification

backend/controllers/: userController (saves shippingAddress, no password change), productController (brand filter, getProductBrands, getPlatformStats), orderController, enquiryController, notificationController

backend/routes/: userRoutes, productRoutes (/brands and /stats), orderRoutes, uploadRoutes, enquiryRoutes, notificationRoutes (/api/notifications registered in server.js)

---END---

*ShopZone SESSION-004 — June 7, 2026 — Confidential*