ShopZone

Session Summary Document — SESSION-003

Date: June 6, 2026   |   Replaces: SESSION-002   |   Confidential

This document is the complete reference for the ShopZone build. It captures every decision, every completed item, every known issue, and every rule that must be followed. Paste the PROMPT block at the end of this document as the first message of every new chat session. Delete the previous session document and upload this one in its place.

# Section 1 — Completed This Session

## 1.1  Seeder Work — Three Safe One-Time Scripts

All three scripts connected to MongoDB directly, performed their operation, and were deleted after confirmation. No user data, order data, review data or existing product prices were touched at any point.

updateExistingProducts.js — DONE

Patched all 13 original seed products with wholesale fields using findOneAndUpdate + $set. Only the six wholesale fields were written. All 13 confirmed PATCHED, 0 not found. The Mongoose deprecation warning about the "new" option is cosmetic only — the patch executed correctly.

- Fields patched: brand, unitType, minimumOrderQuantity, itemsPerUnit, weightPerUnit, dimensions, isBulkOnly, leadTimeDays

- Matched each product by exact name string

- Nothing else on any product document was touched

addProducts.js — DONE

Inserted 33 new wholesale products linked to the admin user. Script found admin by isAdmin: true. Products spread across all 13 ShopZone categories.

addProductsTopup.js — DONE

Inserted 17 additional products to reach the 50 new product target. Spread across Electronics (2), Fashion (2), Food (2), Home & Kitchen (2), Beauty (2), Agriculture (2), General Merchandise (2), Office (1), Health (1), Baby & Kids (1).

Total product catalogue after this session

- 13 original products (now fully patched with wholesale fields)

- 50 new products inserted across two scripts

- 63 total products across all 13 ShopZone categories

- All 63 products have brand, unitType, minimumOrderQuantity, itemsPerUnit, weightPerUnit, dimensions, isBulkOnly, leadTimeDays populated

- Tier 2 categories represented: Hardware & Tools, Agriculture & Garden, Fabric & Textiles

Critical lesson — legacy unit field enum

The legacy unit field on the Product model only accepts 7 values. Any product with a unitType outside these 7 must use unit: Per Unit as the fallback. The unitType field is what gets displayed to buyers.

- Valid unit enum values: Per Unit, Bale, Carton, Dozen, Kg, Box, Sack

- unitType has the full enum including Roll, Pallet, Pack, Litre — these are buyer-facing

- Any new product data must respect this or insertMany will throw a validation error

# Section 2 — Decisions Made This Session

## 2.1  Permanent Standing Rules (New This Session)

Session document rule

Whenever Melvin says "give me the prompt for the new chat", a full replacement session document is generated in SESSION format. Melvin deletes the old document and uploads the new one. This rule applies to every future session without needing to be requested again. The document must include all decisions, all completed work, all outstanding issues, and the full copy-paste prompt block.

Chat length warning rule

Claude will always give a heads up when it is time to move to a new chat before the context window gets too long and responses start degrading. This is a permanent standing instruction.

## 2.2  Notification Bell — Decided to Build

A notification bell icon will be added to the Header. This is a new feature not previously on the roadmap and needs to be added as a dedicated step after Step 15 (support tickets) since that is when the full communication layer exists. The bell UI and Notification model can be built earlier as a foundation.

Confirmed scope for the bell

- Contact form replies — when admin actions an enquiry directed at a specific registered user

- RFQ and bulk order quote responses — when admin sends a quote back to a buyer

- Order status changes — paid, dispatched, delivered, quote required, quote approved, quote rejected

- Seller approval status changes — pending review, approved, rejected, suspended

- Payout confirmations — for sellers once seller dashboard exists in Step 5

- Marketing and promotional announcements — stored as a separate notification type so buyers can distinguish transactional from promotional

Implementation requirements

- Notification model on backend: userId, type (transactional / promotional), title, message, isRead, relatedOrderId (optional), relatedEnquiryId (optional), createdAt

- GET /api/notifications — returns notifications for the logged-in user, newest first

- PUT /api/notifications/:id/read — marks one notification as read

- PUT /api/notifications/read-all — marks all as read

- Bell component in Header with unread count badge (Oxford Blue badge, Tan count text)

- Dropdown panel showing recent notifications with type icon, title, timestamp, read/unread state

- Clicking a notification marks it read and navigates to the relevant page if applicable

## 2.3  New Arrivals — Confirmed as Real Data

New Arrivals on the homepage calls /api/products?sort=newest&limit=4 returning the 4 most recently created products by createdAt descending. This is a genuine freshness signal that builds buyer trust. It is not an ad space and must stay as real data. The 50 new products inserted this session will now appear there.

## 2.4  Third Homepage Section — Deals Strip

A Deals and Clearance strip will be added to the HomePage. It sits between or after the existing Featured Products and New Arrivals sections. It shows products where isOnSale is true or isClearance is true, with a View all deals link to /offers.

Implementation requirements

- listDealsProducts thunk in productSlice — calls /api/products?isOnSale=true&limit=8 or similar

- New DealsStrip section component in HomePage or as its own component

- Mirrors the SpecialOffersPage visual style — discount badges, sale prices, clean grid

- View all deals CTA link navigates to /offers

- No cinematic animation — this is a working page section

## 2.5  ProfilePage Redesign — Decided

The current profile page is a bare flat form that does not reflect the quality of the rest of the platform. A proper two-column card layout has been agreed. ProfilePage.jsx and ProfilePage.css must be pasted at the start of the next chat session before any Find/Replace pairs are written.

Agreed design direction

- Two-column card layout inside a Bootstrap Card or custom container

- Left column: avatar circle showing user initials in Oxford Blue, account type badge (Individual Buyer / Business), member since date, order stats summary (total orders placed, total spent in KES)

- Right column: editable fields grouped into three clear sections — Personal Info (name, email, phone), Delivery Info (account type, county), Security (change password toggle)

- Password section collapsed behind a Change Password toggle button — not visible by default, expands on click

- County select shows currently selected county as the displayed value not Select county placeholder

- Account type shown as a styled pill badge not plain text with emoji

- Clear section dividers between Personal Info, Delivery Info and Security

- Order history tabs (All, Active, Fulfilled, Cancelled) preserved exactly as built — do not remove or restructure these

Important: the profile page also contains the full order history section with four tabs built in a previous session. Any redesign must treat the account settings area and the order history area as two separate zones on the same page. The order history must not be removed, collapsed, or restructured.

# Section 3 — Wholesale Fields Reference

The following fields were added to the Product model in a previous session. They are now populated on all 63 products in the database. They are stored correctly in MongoDB but are NOT yet displayed on the frontend. Frontend display is Step 11 on the roadmap.

| Field | Type | Purpose |
| --- | --- | --- |
| brand | String | Product brand name. Used by BrandsPage to group and filter products. Empty string if no brand set. |
| unitType | Enum | Full buyer-facing unit (Carton, Bale, Sack, Roll, Pallet, Pack, Litre etc). This is what buyers see. The legacy unit field is the fallback for the old 7-value enum only. |
| minimumOrderQuantity | Number | Minimum units a buyer must order. Defaults to 1. Enforced at cart and checkout in Step 11. Prevents buyers ordering below wholesale minimums. |
| itemsPerUnit | Number | How many individual pieces are inside one unit. Example: 24 bars of soap per carton. Shown on product detail page in Step 11 to help buyers calculate cost per piece. |
| weightPerUnit | Number (kg) | Weight of one unit in kilograms. Used by the Tier 2 delivery quote system to determine whether a delivery quote is required for heavy or bulk orders. |
| dimensions | String | Physical dimensions of one unit as a readable string. Example: 40 x 30 x 20 cm. Shown on product detail page in Step 11. |
| isBulkOnly | Boolean | If true, this product cannot be purchased as single pieces. Cart enforces MOQ and makes it clear this is a wholesale-only listing. Enforced in Step 11. |
| leadTimeDays | Number | Days from a confirmed order to dispatch. Shown on product detail page in Step 11 so buyers can plan their restocking schedules. |

# Section 4 — Known Issues and Outstanding Work

## 4.1  Immediate — Next Session Priority

| Item | File(s) | Status |
| --- | --- | --- |
| ProfilePage redesign — paste files first then Find/Replace pairs | ProfilePage.jsx + ProfilePage.css | PENDING |
| Third homepage section — Deals & Clearance strip | HomePage.jsx + productSlice.js | PENDING |
| Stats strips audit — verify all read from /api/stats with no hardcoded fallbacks | BecomeSellerPage, FAQPage, ContactPage | PENDING |
| BrandsPage full rebuild as working page | BrandsPage.jsx + BrandsPage.css | PENDING |
| Delete three seeder scripts after confirming data in Compass | backend/ folder | PENDING |

## 4.2  Medium Priority — This Sprint

| Item | Notes |
| --- | --- |
| Notification bell | Notification model, API, Header bell component, unread count badge, dropdown panel. Add as dedicated roadmap step after Step 15. |
| Step 1: Corrupted characters | Header, Footer, Toast, MobileDrawer, HomePage.css, SpecialOffersPage.css, productController, orderController, Product.js, Order.js, orderRoutes.js — not yet cleaned |
| Step 2: Remaining accessibility | MobileDrawer still mounts when closed (hide from AT when closed). ShopZoneLogo still has inline styles. App.jsx Bootstrap Container squeezing full-width pages. |
| AboutPage /about | Built last session — confirm it is rendering correctly on first load of next session |
| Admin order detail page | No dedicated admin order detail page exists. View button on AdminOrderListPage goes to customer-facing OrderPage. Admin needs its own view showing buyer details, full timeline, all admin actions. |
| BulkOrders page style | Currently cinematic. Confirm if this should stay cinematic or convert to working page style like SpecialOffersPage. |

## 4.3  Planned Steps in Roadmap Order

- Step 4 — Seller role and middleware (next major backend step after immediate tasks)

- Step 5 — Seller dashboard (private portal for approved sellers)

- Step 6 — Seller approval system and trust badges

- Step 7 — Admin seller management and product approval workflow

- Step 8 — Manual RFQ flow (BulkOrders form migrates here from Enquiry catch-all)

- Step 9 — Automated blind RFQ with supplier bidding

- Step 10 — Tiered wholesale pricing

- Step 11 — Bulk units and MOQ display on frontend (model and data already in DB, just needs frontend work)

- Step 12 — Wishlist and saved procurement list

- Step 13 — Buyer profile enrichment

- Step 14 — Order status expansion

- Step 15 — Support tickets and dispute system

- Notification bell — numbered and inserted after Step 15

- Step 16 — Lightweight escrow and payout hold

- Step 20 — M-Pesa STK Push (critical for revenue)

- Step 23 — Backend request validation

# Section 5 — Key Technical Patterns

These patterns have caused bugs in the past when violated. Every developer working on this codebase must follow them without exception.

## 5.1  Cart and Redux

- addToCart dispatched with { id: product._id, qty: 1 } — never spread the whole product object

- updateCartQty with qty: 0 does NOT remove the item — always use removeFromCart when qty reaches 0

- Cart items use item.product as the MongoDB product ID field — never item._id — this rule is non-negotiable and changing it breaks the entire cart

## 5.2  Header and Navigation

- overflow-x: clip on html and body — never change to overflow-x: hidden — clip was the fix that made position:sticky work on the condensed header

- Condensed navbar: header--condensed class toggled via a ref on scroll past 80px — no setState, direct DOM class toggle for performance

- Desktop dropdown: hover-open with 150ms close delay, click locks it open, second click or outside click closes and unlocks

## 5.3  Search

- SearchBar.jsx owns all autocomplete logic

- SearchSuggestions.jsx is the dropdown component in the same folder

- Four sections: Popular searches (static array), Recent searches (localStorage key: shopzone_search_history, max 8), Recently viewed (localStorage key: shopzone_recent_views, max 4), Live suggestions (debounced API 280ms)

- recordRecentView(product) is exported from SearchBar.jsx and must be called in ProductPage useEffect when product._id is available

## 5.4  Product Cards

- ProductCard/ProductCard.jsx — used by HomePage grid, owns cart logic

- ProductCard/SkeletonCard.jsx — skeleton loading card imported by HomePage

- OfferCard/OfferCard.jsx — used by SpecialOffersPage, has discount badge, savings line, low stock warning

- Cart handlers have defensive checks: countInStock <= 0 guard on increment, cartQty > 0 guard on decrement, disabled on + button when cartQty >= countInStock

## 5.5  Toast and Alerts

- Toast is bottom-left fixed — never move it

- Toast does NOT replace inline alerts — both systems fire together

- showToast accepts a third argument: options = { action: { label, onClick } }

- All add-to-cart locations fire showToast with action: { label: Go to Cart, onClick: navigate to /cart }

## 5.6  ConfirmModal

- Props: show, onConfirm, onCancel, title, message (string or ReactNode), subMessage, confirmLabel, confirmVariant, infoOnly

- confirmVariant accepts: primary-branded or danger

- infoOnly: true hides the cancel button, uses Tan header, focuses confirm button — used for all help/info modals in AdminProductEditPage

## 5.7  Backend Patterns

- Password hashing stays in controllers — no pre-save hook on User.js ever

- VAT is inclusive — extract as price * 16 / 116 — never add VAT on top of displayed prices

- Prices display in KES: toLocaleString(en-KE, { minimumFractionDigits: 2 })

- isAdmin: true must be set manually in MongoDB after admin registration — the register endpoint does not set it

- Seeder wipes everything — never run seeder.js on a database with real data

# Section 6 — Non-Negotiable Rules

These rules must never be violated. They exist because past violations caused real bugs or would break the platform model.

- All transactions go through ShopZone exclusively — no feature may expose supplier identity, contact details, location, cost prices, or direct seller identifiers to customers

- Sellers may never contact customers directly through the platform

- Cart items must use item.product as the MongoDB ID field — never change this

- Password hashing stays in controllers — no pre-save hook on User.js ever

- VAT is inclusive — price * 16 / 116 — never add VAT on top of displayed prices

- All prices in KES using toLocaleString(en-KE, { minimumFractionDigits: 2 })

- Icons: react-icons/fa only — the ChatWidget avatar emoji is the only permitted exception

- Zero inline style={{}} props in JSX except genuine Bootstrap overrides and dynamic accent colour props passed as component props

- Every component has its own CSS file in its own folder — index.css is globals and CSS variables only

- display:contents on product card Link wrappers is intentional for layout — never revert this

- overflow-x: clip on html and body — never change to hidden

- Backend authorisation is the real security boundary — frontend route hiding is supplementary only

- Existing orders must never be silently changed by later seller edits — orders snapshot priceAtPurchase

- Legacy unit field only accepts 7 values — use Per Unit as fallback for any unitType outside the original 7

# Section 7 — Design System

## 7.1  Colours

- Oxford Blue: #002147 — primary brand colour, heroes, headers, CTA strips, badges

- Tan: #D2B48C — accent colour, interactive highlights, eyebrow labels, section accents

- Off-white: #FAF8F5 — global background

- All CSS colour references use var(--oxford-blue), var(--tan), var(--off-white) from index.css

## 7.2  Cinematic Pages vs Working Pages

Not all pages look the same. This is intentional. Variety reduces user fatigue and signals which pages are for reading vs doing.

Cinematic design — static and rarely-visited pages only

- Oxford Blue hero with floating particle dots animating upward

- Large semi-transparent background orbs with drift animation

- Typewriter effect on hero accent line — runs once on mount, never repeats

- Stats strip with four metrics counting up from zero via IntersectionObserver — fires once only

- Scroll reveal on all sections — opacity 0 + translateY(24px), transitions in on intersection, triggers once

- Animated accordion with max-height transitions — only one item open at a time

- Oxford Blue CTA strip at the bottom of every page

- Applied to: About, FAQ, Become a Seller, Shipping Policy, Returns Policy, BulkOrders

Working page design — interactive and frequently-used pages

- Simple Oxford Blue hero strip — no particles, no typewriter, no orbs

- Tabs or filter controls directly below hero

- Clean product or content grid

- No scroll reveal on individual cards — it slows interaction

- Applied to: BrandsPage, product listings, cart, checkout, admin pages, profile

## 7.3  Folder and File Conventions

- frontend/src/components/Header/ — Header.jsx + Header.css

- frontend/src/components/SearchBar/ — SearchBar.jsx + SearchSuggestions.jsx + SearchSuggestions.css

- frontend/src/components/ProductCard/ — ProductCard.jsx + SkeletonCard.jsx + ProductCard.css

- frontend/src/components/OfferCard/ — OfferCard.jsx + OfferCard.css

- Every new component follows the same pattern: its own folder, its own JSX file, its own CSS file

- No styles in index.css except globals and CSS variable declarations

# Section 8 — Prompt for Next Chat Session

LABEL: PROMPT-003 — Copy everything in the code block below as the first message of the next chat session.

--- START ---

I am building ShopZone — a full stack B2B wholesale e-commerce platform for the Kenyan market.

React/Vite frontend, Node/Express backend, MongoDB. All transactions go through ShopZone

exclusively. Customers never contact sellers. Supplier identity is never exposed to customers.

Tech stack: Node.js, Express, MongoDB, Mongoose, JWT, bcryptjs (controllers only, no pre-save

hooks), Multer. CommonJS. Port 5000. React, Vite, Redux Toolkit, React Bootstrap, Axios,

React Icons (fa only). Port 5173. Oxford Blue #002147, Tan #D2B48C, Off-white #FAF8F5.

Every component has its own CSS file in its own folder. index.css is globals only.

Zero inline style={{}} except Bootstrap overrides and dynamic accent colour props.

Project at C:\Users\User\OneDrive\Desktop\ecommerce-platform.

How instructions must be delivered:

- Every fix shows exact existing code under "Find this:" then replacement under "Replace with:"

- Never create files using file creation tools — always write in a copyable code block

- Always explain what a file does and what is changing before showing code

- Be direct — no filler, no over-explanation

- When I say "lets continue" just continue without re-summarising

- No bullet points in conversational replies — plain prose only

- All code must be fully commented — file header always, function comments where needed

- Every new feature or decision must be added to the build steps immediately

- Always give a heads up when it is time to move to a new chat

- Whenever I say "give me the prompt for the new chat" generate a full replacement

session document in SESSION format — I delete the old one and upload the new one

Non-negotiable rules:

- All transactions through ShopZone — never expose supplier identity to customers

- Cart uses item.product as MongoDB ID field — never change this

- Password hashing in controllers only — no pre-save hook ever

- VAT inclusive — price * 16 / 116 — never add on top

- Prices in KES: toLocaleString("en-KE", { minimumFractionDigits: 2 })

- Icons: react-icons/fa only — ChatWidget avatar emoji is the only exception

- Zero inline style={{}} except Bootstrap overrides and dynamic accent colour props

- Every component has its own CSS file in its own folder

- display:contents on product card Link wrappers is intentional — never revert

- overflow-x: clip on html and body — never change to hidden

- Backend authorisation is the real security boundary

- Legacy unit field only accepts: Per Unit, Bale, Carton, Dozen, Kg, Box, Sack

Use Per Unit as fallback for any unitType outside these 7

Design system:

- Cinematic (particles, typewriter, scroll reveal, orbs, stats strip):

About, FAQ, Become a Seller, Shipping Policy, Returns Policy, BulkOrders ONLY

- Working pages (SpecialOffersPage style — clean hero, tabs, grid, no heavy animation):

BrandsPage, product listings, cart, checkout, admin, profile

- Not all pages should look the same

Current routes:

/ | /product/:id | /cart | /login | /register | /offers | /shipping | /payment

/placeorder | /order/:id | /profile | /admin/products | /admin/product/:id/edit

/admin/orders | /admin/users | /admin/enquiries | /faq | /contact | /become-seller

/shipping-policy | /returns-policy | /brands | /bulk-orders | /about | * NotFoundPage

What is built and working:

Full order system, atomic stock management, county-based shipping, Tier 2 delivery quote

flow, seller quote fields, platform commission tracking, VAT-inclusive pricing,

priceAtPurchase snapshots, JWT auth, bcrypt in controllers, central error middleware,

product search across name/category/description/tags/brand. Mark as Paid (admin manual).

Mark as Delivered. Release Payout. All three forms post to /api/enquiries.

AdminEnquiriesPage at /admin/enquiries. Stats endpoint at /api/stats.

Brand field and all wholesale fields on Product model.

63 total products in database (13 original patched + 50 new across two scripts).

AdminProductEditPage with brand, wholesale fields, per-field help modals (ConfirmModal

infoOnly prop), unified changes confirmation modal that diffs current vs snapshot,

field-level error highlighting, tag cap at 15.

Desktop dropdown hover-open plus click-to-stick. Condensed navbar on scroll.

Search autocomplete: history, recent views, popular searches, live suggestions.

Toast with Go to Cart action button. ProductCard and OfferCard extracted to components.

HomePage uses dedicated featured and new arrivals endpoints.

AdminOrderListPage has 5 tabs: All, Pending Quotes, Payout Queue, Fulfilled, Cancelled.

ProfilePage has 4 order tabs: All, Active, Fulfilled, Cancelled.

AboutPage built at /about — cinematic, narrative, horizontal timeline.

All cinematic content pages built and working.

BrandsPage, BecomeSellerPage, FAQPage, ContactPage stats strips wired to /api/stats.

What needs doing next in priority order:

IMMEDIATE:

1. ProfilePage redesign — paste ProfilePage.jsx and ProfilePage.css first, then

Find/Replace pairs will be written. Design: two-column card layout, left side has

avatar circle with initials + account type badge + member since date + order stats

summary (total orders, total spent in KES), right side has editable fields in three

grouped sections (Personal Info, Delivery Info, Security), password section collapsed

behind toggle, county select shows current value, order history tabs preserved.

IMPORTANT: profile page also shows full order history with four tabs — do not

remove or restructure the order history section, only improve the account area.

2. Third homepage section — Deals & Clearance strip showing isOnSale or isClearance

products, listDealsProducts thunk in productSlice, new section component on

HomePage, View all deals link to /offers.

3. Stats strips audit — verify BecomeSellerPage, FAQPage, ContactPage all read every

number from /api/stats with no hardcoded fallbacks remaining.

THEN:

- BrandsPage full rebuild as working page using /api/products/brands real data

- Notification bell: Notification model, notifications API (GET list, PUT read,

PUT read-all), bell component in Header with unread badge, dropdown panel.

Handles: contact replies, RFQ responses, order status changes, seller approval

changes, payout confirmations, promotional announcements (separate type).

- Step 4: Seller role and middleware

- Step 5: Seller dashboard

- Step 6: Seller approval system

- Step 7: Admin seller management

- Step 8: Manual RFQ flow

- Step 11: Bulk units and MOQ display on frontend (data already in DB)

- Step 12: Wishlist and saved procurement list

- Step 15: Support tickets

- Notification bell step (numbered after Step 15)

- Step 20: M-Pesa STK Push

Known issues:

- Step 1: Corrupted characters in Header, Footer, Toast, MobileDrawer, HomePage.css,

SpecialOffersPage.css, productController, orderController, Product.js, Order.js,

orderRoutes.js

- Step 2: MobileDrawer still mounts when closed (hide from AT). ShopZoneLogo inline

styles. App.jsx Bootstrap Container squeezing full-width pages.

- BrandsPage shows old category-as-brand cards — full rebuild pending

- No dedicated admin order detail page — View button goes to customer-facing OrderPage

Folder structure:

frontend/src/components/: Header, SearchBar (SearchBar.jsx + SearchSuggestions.jsx

+ SearchSuggestions.css), CategoryBar, DesktopDropdownMenu, MobileDrawer,

ShopZoneLogo, Footer, ChatWidget, Toast, HeroBanner, CategoryCards, CheckoutSteps,

ConfirmModal, ScrollToTop, SkipLink, ProductCard (ProductCard.jsx + SkeletonCard.jsx),

OfferCard

frontend/src/pages/: HomePage, ProductPage, CartPage, LoginPage, RegisterPage,

ShippingPage, PaymentPage, PlaceOrderPage, OrderPage, ProfilePage, NotFoundPage,

AdminProductListPage, AdminProductEditPage, AdminOrderListPage, AdminUserListPage,

AdminEnquiriesPage, SpecialOffersPage, FAQPage, ContactPage, BecomeSellerPage,

ShippingPolicyPage, ReturnsPolicyPage, BrandsPage, BulkOrdersPage, AboutPage

backend/models/: User, Product (brand + wholesale fields), Order, Enquiry

backend/controllers/: userController, productController (getProducts supports

limit + sort=newest + brand filter, getPlatformStats, getProductBrands),

orderController, enquiryController

backend/routes/: userRoutes, productRoutes (/brands and /stats), orderRoutes,

uploadRoutes, enquiryRoutes

backend/server.js: /api/enquiries and /api/stats registered

--- END ---

ShopZone SESSION-003 — June 6, 2026 — Confidential